SOVEREIGN_WATCH

TacticalMap.tsx — Modularization Architecture Report

Agent Execution Plan v1.0

| Metric | Current State | Target State |
| --- | --- | --- |
| File Size | ~1,150 lines | ~180 lines (core) |
| Responsibilities | 14 distinct concerns | 1 (orchestration) |
| Testability | None (monolith) | Per-module unit tests |
| Reusability | Zero | High (pure modules) |

# 1. Problem Statement

TacticalMap.tsx is a monolithic React component that currently handles approximately 14 distinct responsibilities within a single file exceeding 1,100 lines. This creates measurable risks across development velocity, correctness, and long-term maintainability.

## 1.1 Identified Concerns in Current File

| Concern | Description |
| --- | --- |
| Icon Atlas | Canvas-based sprite sheet generation at module init |
| Geo Utilities | Haversine distance, rhumb bearing, altitude compensation |
| Color Utilities | Altitude & speed gradient interpolation, entity color dispatch |
| Trail Utilities | Chaikin corner-cutting smoothing algorithm |
| Map Utilities | Zoom calculation, graticule grid builder |
| Types & Interfaces | TacticalMapProps, DeadReckoningState (70+ lines) |
| WebSocket Management | Connection, reconnect backoff, binary protocol |
| TAK Worker Bridge | Worker init, message routing, entity batch processing |
| Entity Processing | Spatial filter, trail gating, dead-reckoning state init |
| Animation Loop | PVB interpolation, stale cleanup, follow mode, layer assembly |
| Layer Building | AOT, trails, gaps, selections, halos, icons, velocity vectors |
| Mission Management | Save/load/switch/delete, polling, entity clear on change |
| Camera Controls | 2D/3D toggle, pitch/bearing, globe mode, fog, terrain |

⚠ Critical Risk The animation loop useEffect alone spans ~350 lines and contains 12 distinct Deck.gl layer constructors inline. Any change to a single layer risks accidental regressions across the entire rendering pipeline. There is currently no isolation boundary between data logic and rendering logic.

# 2. Proposed Module Architecture

The refactoring decomposes TacticalMap.tsx into four categories of modules: utilities (pure functions), hooks (stateful React logic), layer builders (Deck.gl layer factories), and the lean core orchestrator.

## 2.1 Target Directory Structure

frontend/src/

components/map/

TacticalMap.tsx              ← CORE ORCHESTRATOR (~180L)

mapAdapterTypes.ts           ← unchanged

MapboxAdapter.tsx            ← unchanged

MapLibreAdapter.tsx          ← unchanged

MapTooltip.tsx               ← unchanged

MapContextMenu.tsx           ← unchanged

SaveLocationForm.tsx         ← unchanged

AltitudeLegend.tsx           ← unchanged

SpeedLegend.tsx              ← unchanged

utils/map/

colorUtils.ts               ← NEW

geoUtils.ts                 ← NEW

iconAtlas.ts                ← NEW

hooks/

useEntityWorker.ts          ← NEW

useAnimationLoop.ts         ← NEW

useMissionArea.ts           ← NEW (extends useMissionLocations)

useMapCamera.ts             ← NEW

layers/

buildEntityLayers.ts        ← NEW

buildTrailLayers.ts         ← NEW

buildAOTLayers.ts           ← NEW

OrbitalLayer.ts             ← unchanged (already extracted)

## 2.2 Module Inventory

| utils/map/colorUtils.ts | ~80L | ALTITUDE_STOPS, SPEED_STOPS_KTS, altitudeToColor(), speedToColor(), entityColor() |
| --- | --- | --- |

| utils/map/geoUtils.ts | ~70L | getDistanceMeters(), getBearing(), getCompensatedCenter(), chaikinSmooth(), calculateZoom(), buildGraticule() |
| --- | --- | --- |

| utils/map/iconAtlas.ts | ~55L | createIconAtlas(), ICON_ATLAS singleton — canvas sprite generation |
| --- | --- | --- |

| hooks/useEntityWorker.ts | ~160L | TAK worker lifecycle, WebSocket connect/reconnect, entity batch processing, spatial filter, DR state init |
| --- | --- | --- |

| hooks/useAnimationLoop.ts | ~180L | PVB interpolation, visual state smoothing, stale cleanup, follow-mode camera sync, count aggregation |
| --- | --- | --- |

| hooks/useMissionArea.ts | ~90L | getMissionArea polling, setMissionArea, entity clear on change, preset radius, AOT geometry computation |
| --- | --- | --- |

| hooks/useMapCamera.ts | ~70L | setViewMode 2D/3D, globe projection apply, fog/terrain sync, graticule add/remove, pitch/bearing controls |
| --- | --- | --- |

| layers/buildEntityLayers.ts | ~120L | IconLayer (halos, heading arrows), ScatterplotLayer (glow, selection ring), velocity vectors PathLayer |
| --- | --- | --- |

| layers/buildTrailLayers.ts | ~100L | History trail PathLayer, gap bridge PathLayer, selected entity trail + LineLayer gap bridge |
| --- | --- | --- |

| layers/buildAOTLayers.ts | ~40L | Maritime box PathLayer, aviation circle PathLayer |
| --- | --- | --- |

| components/map/TacticalMap.tsx | ~180L | ORCHESTRATOR ONLY — wires hooks, passes layers to overlay, renders UI chrome |
| --- | --- | --- |

# 3. Module Contracts (Interfaces & Exports)

Each module must export a well-defined public surface. The agent must not leak internal implementation details across module boundaries.

## 3.1 colorUtils.ts

// Export surface

export const ALTITUDE_STOPS: [number, [number,number,number]][]

export const SPEED_STOPS_KTS: [number, [number,number,number]][]

export function altitudeToColor(altMeters: number, alpha?: number): [number,number,number,number]

export function speedToColor(speedMs: number, alpha?: number): [number,number,number,number]

export function entityColor(entity: CoTEntity, alpha?: number): [number,number,number,number]

## 3.2 geoUtils.ts

export function getDistanceMeters(lat1,lon1,lat2,lon2: number): number

export function getBearing(lat1,lon1,lat2,lon2: number): number

export function getCompensatedCenter(lat,lon,alt: number, map: any): [number,number]

export function chaikinSmooth(pts: number[][], iterations?: number): number[][]

export function calculateZoom(radiusNm: number): number

export function buildGraticule(stepDeg?: number): GeoJSON.FeatureCollection

## 3.3 iconAtlas.ts

interface IconAtlas { url: string; width: number; height: number; mapping: Record<string, IconMapping> }

export const ICON_ATLAS: IconAtlas   // initialized once at module load

## 3.4 useEntityWorker.ts

interface UseEntityWorkerOptions {

onEvent: TacticalMapProps["onEvent"]

}

interface UseEntityWorkerReturn {

entitiesRef: MutableRefObject<Map<string, CoTEntity>>

satellitesRef: MutableRefObject<Map<string, CoTEntity>>

knownUidsRef: MutableRefObject<Set<string>>

drStateRef: MutableRefObject<Map<string, DeadReckoningState>>

visualStateRef: MutableRefObject<Map<string, VisualState>>

prevCourseRef: MutableRefObject<Map<string, number>>

}

export function useEntityWorker(opts: UseEntityWorkerOptions): UseEntityWorkerReturn

## 3.5 useAnimationLoop.ts

interface UseAnimationLoopOptions {

entitiesRef, satellitesRef, knownUidsRef,

drStateRef, visualStateRef, prevCourseRef,

currentMissionRef, selectedEntityRef,

followModeRef, lastFollowEnableRef,

filters, globeMode, replayMode,

replayEntitiesRef, mapRef, overlayRef,

enable3d, mapLoaded,

onCountsUpdate, onEvent, onEntitySelect, onEntityLiveUpdate,

onFollowModeChange,

aotShapes, hoveredEntity, setHoveredEntity, setHoverPosition,

}

export function useAnimationLoop(opts: UseAnimationLoopOptions): void

## 3.6 useMissionArea.ts

interface UseMissionAreaReturn {

currentMission: MissionState | null

currentMissionRef: MutableRefObject<MissionState | null>

aotShapes: AotShapes | null

savedMissions: SavedMission[]

handleSetFocus: (lat, lon, radius?) => Promise<void>

handleSwitchMission: (mission: any) => Promise<void>

handlePresetSelect: (radius: number) => Promise<void>

handleReturnHome: () => Promise<void>

handleSaveFormSubmit: (name, radius) => void

deleteMission: (id: string) => void

}

export function useMissionArea(mapRef, onCountsUpdate, onEntitySelect): UseMissionAreaReturn

## 3.7 useMapCamera.ts

interface UseMapCameraReturn {

handleAdjustCamera: (type: "pitch"|"bearing", delta: number) => void

handleResetCompass: () => void

setViewMode: (mode: "2d"|"3d") => void

}

export function useMapCamera(mapRef, mapLoaded, globeMode, enable3d, setEnable3d, mapToken): UseMapCameraReturn

## 3.8 Layer Builders

// buildAOTLayers.ts

export function buildAOTLayers(aotShapes, filters, globeMode): Layer[]

// buildTrailLayers.ts

export function buildTrailLayers(interpolated, currentSelected, globeMode, historyTailsEnabled): Layer[]

// buildEntityLayers.ts

export function buildEntityLayers(interpolated, currentSelected, globeMode,

enable3d, velocityVectorsEnabled, now, onEntitySelect,

setHoveredEntity, setHoverPosition, selectedEntity): Layer[]

# 4. Agent Execution Plan

The agent must execute these steps sequentially. Each phase must pass TypeScript compilation before proceeding. Do not attempt to combine phases.

📌 Prerequisite Before starting: run `npx tsc --noEmit` and confirm zero type errors in the current codebase. Record the baseline. All phases must maintain a zero-error baseline.

## Phase 1 — Extract Pure Utility Modules

These are zero-dependency pure functions. No React, no hooks, no imports from the component tree. Safest to extract first.

- Create file: src/utils/map/colorUtils.ts

- Move from TacticalMap.tsx: ALTITUDE_STOPS constant, SPEED_STOPS_KTS constant, altitudeToColor function, speedToColor function, entityColor function. Add export keyword to each.

- Create file: src/utils/map/geoUtils.ts

- Move from TacticalMap.tsx: getDistanceMeters, getBearing, getCompensatedCenter, chaikinSmooth, calculateZoom, buildGraticule. Add export keyword to each.

- Create file: src/utils/map/iconAtlas.ts

- Move from TacticalMap.tsx: createIconAtlas function and ICON_ATLAS constant. Export both.

- In TacticalMap.tsx: replace all moved declarations with import statements from the three new utility files.

- Run: npx tsc --noEmit. Expect zero errors before continuing.

## Phase 2 — Extract Layer Builder Functions

Layer builders are pure functions (no hooks) that receive data and return Deck.gl Layer arrays. Extract them before hooks to keep the animation loop minimal.

- Create file: src/layers/buildAOTLayers.ts. Move the two AOT PathLayer constructions from the animate() function. Function signature: buildAOTLayers(aotShapes, filters, globeMode). Import PathLayer from @deck.gl/layers. Import from colorUtils as needed.

- Create file: src/layers/buildTrailLayers.ts. Move: all-history-trails PathLayer, history-gap-bridge PathLayer, selected-trail PathLayer, selected-gap-bridge LineLayer. Function signature: buildTrailLayers(interpolated, currentSelected, globeMode, historyTailsEnabled).

- Create file: src/layers/buildEntityLayers.ts. Move: altitude-stems LineLayer, ground-shadows ScatterplotLayer, entity-tactical-halo IconLayer, heading-arrows IconLayer, entity-glow ScatterplotLayer, selection-ring ScatterplotLayer, velocity-vectors PathLayer. Function signature: buildEntityLayers(interpolated, currentSelected, globeMode, enable3d, velocityVectorsEnabled, now, callbacks).

- In TacticalMap.tsx animate() body: replace inline layer arrays with calls to the three builder functions. The layers variable should now read: const layers = [...getOrbitalLayers(...), ...buildAOTLayers(...), ...buildTrailLayers(...), ...buildEntityLayers(...)].

- Run: npx tsc --noEmit. Expect zero errors.

## Phase 3 — Extract useEntityWorker Hook

This hook encapsulates the TAK Worker lifecycle, WebSocket connection with exponential backoff, and all entity batch processing logic including spatial filtering, trail gating, and DR state initialization.

- Create file: src/hooks/useEntityWorker.ts

- Move the entire Worker initialization useEffect from TacticalMap.tsx into the hook body. This includes: worker creation, postMessage init, processEntityUpdate closure, worker.onmessage handler, WebSocket connect() function with reconnect loop, and the cleanup return.

- The hook must receive as parameters: onEvent callback and currentMissionRef. It must return: entitiesRef, satellitesRef, knownUidsRef, drStateRef, visualStateRef, prevCourseRef.

- The hook internally owns these refs and initializes them. TacticalMap.tsx must NOT re-declare any of these refs — it receives them from the hook.

- Update TacticalMap.tsx: remove all moved ref declarations and the worker useEffect. Add: const { entitiesRef, satellitesRef, ... } = useEntityWorker({ onEvent, currentMissionRef }).

- Run: npx tsc --noEmit. Expect zero errors.

## Phase 4 — Extract useAnimationLoop Hook

This is the largest and most critical extraction. The animation loop useEffect drives the entire rendering pipeline. It must be extracted without altering any behavioral logic.

- Create file: src/hooks/useAnimationLoop.ts

- Move the animate useEffect (approximately 350 lines) into the hook. The hook accepts all dependencies via an options object (see Section 3.5 contract). It calls requestAnimationFrame internally and returns void.

- The hook owns: rafRef, lastFrameTimeRef, countsRef. These are internal implementation details and must NOT be returned.

- The hook must call buildAOTLayers, buildTrailLayers, buildEntityLayers, and getOrbitalLayers internally. Import these from their respective modules.

- Dependency array for the internal useEffect must match the original exactly: [onCountsUpdate, filters, onEvent, onEntitySelect, mapLoaded, enable3d, mapToken, mapStyle, replayMode, onEntityLiveUpdate, globeMode].

- In TacticalMap.tsx: remove the animate useEffect. Add: useAnimationLoop({ ...all required refs and callbacks... }).

- Run: npx tsc --noEmit. Expect zero errors. Then do a full visual smoke test in browser.

## Phase 5 — Extract useMissionArea Hook

Mission area management includes API polling, entity clearing, AOT geometry computation, saved missions, and all related handlers.

- Create file: src/hooks/useMissionArea.ts

- Move into the hook: useMissionLocations() call, currentMission state and currentMissionRef, aotShapes state, the getMissionArea polling useEffect (2s interval), the entity-clear useEffect triggered by currentMission change, the aotShapes computation useEffect, handleSetFocus, handleSwitchMission, handlePresetSelect, handleReturnHome, handleSaveFormSubmit, saveMission and deleteMission wiring.

- Hook parameters: mapRef (for flyTo), onCountsUpdate (to reset counts on clear), onEntitySelect (to clear selection on mission change), and the entity/known UID clearing refs from useEntityWorker.

- Hook returns the full contract defined in Section 3.6.

- In TacticalMap.tsx: remove all moved state, refs, effects, and handlers. Replace with destructured return from useMissionArea().

- Run: npx tsc --noEmit. Expect zero errors.

## Phase 6 — Extract useMapCamera Hook

Camera controls, 3D terrain/fog, globe projection, graticule management, and orientation controls.

- Create file: src/hooks/useMapCamera.ts

- Move into the hook: setViewMode function, handleAdjustCamera function, handleResetCompass function, the globeMode projection useEffect (calls setProjection, flyTo), the graticule add/remove useEffect, the 3D terrain/fog sync useEffect.

- Hook parameters: mapRef, mapInstanceRef, mapLoaded, globeMode, enable3d, setEnable3d, mapToken, setViewState.

- Hook returns: handleAdjustCamera, handleResetCompass, setViewMode.

- In TacticalMap.tsx: remove all moved functions and effects. Replace with destructured return from useMapCamera().

- Run: npx tsc --noEmit. Expect zero errors.

## Phase 7 — Final Cleanup and Verification

- Open TacticalMap.tsx. It should now contain only: imports, state declarations (mapLoaded, enable3d, hoveredEntity, hoverPosition, viewState, contextMenu*, showSaveForm, saveFormCoords), hook instantiations (useEntityWorker, useAnimationLoop, useMissionArea, useMapCamera), map action exposure useEffect (onMapActionsReady), handleMapLoad callback, handleOverlayLoaded callback, handleContextMenu callback, handleSaveLocation callback, and the JSX return block.

- Target line count: 150–200 lines. If TacticalMap.tsx exceeds 250 lines, identify what was not extracted and move it.

- Run: npx tsc --noEmit. Zero errors required.

- Run full application in browser. Verify: live entity tracking, entity selection and follow mode, trail rendering, globe mode toggle, context menu, save location, mission switch, altitude/speed legends, orbital layer.

- Run any existing unit tests: npm test.

- Commit with message: refactor(map): decompose TacticalMap.tsx into hooks/utils/layer-builders (~1100L -> ~180L core)

# 5. Agent Constraints & Guard Rails

🚫 Hard Constraints — Never Violate Do not change any behavioral logic during extraction. If a function produces output X with input Y today, it must produce identical output X after extraction. This is a structural refactor only — zero behavioral changes allowed.

## 5.1 What the Agent Must NOT Do

- Rename any function, variable, or constant during extraction

- Change function signatures beyond adding export keyword

- Merge phases — each phase must compile clean before the next begins

- Remove or reorder the animation loop dependency array

- Move the DeckGLOverlay component — it belongs inside each adapter

- Extract TacticalMapProps or DeadReckoningState to a shared types file unless ../../types.ts is the existing pattern for this project

- Add any new logic, optimizations, or features during this refactor

- Delete TacticalMap.tsx — it becomes the orchestrator, not a casualty

## 5.2 Dependency Rules (Allowed Import Graph)

| Module | May Import From |
| --- | --- |
| colorUtils.ts | CoTEntity type from ../../types only |
| geoUtils.ts | No project imports — math only |
| iconAtlas.ts | No project imports — DOM canvas only |
| buildAOTLayers.ts | colorUtils, geoUtils, @deck.gl/layers, ../../types |
| buildTrailLayers.ts | colorUtils, geoUtils, @deck.gl/layers, ../../types |
| buildEntityLayers.ts | colorUtils, geoUtils, iconAtlas, @deck.gl/layers, ../../types |
| useEntityWorker.ts | colorUtils, geoUtils, ../../types, react hooks |
| useAnimationLoop.ts | colorUtils, geoUtils, all layer builders, ../../types, react hooks |
| useMissionArea.ts | geoUtils, ../../api/missionArea, ../../hooks/useMissionLocations, react hooks |
| useMapCamera.ts | geoUtils, react hooks only |
| TacticalMap.tsx | ALL of the above — orchestrator only |

## 5.3 Critical Behavioral Invariants to Preserve

- The animation loop must run via requestAnimationFrame with a cleanup cancelAnimationFrame — never setInterval

- dt must be capped at 100ms for physics stability; smoothDt must be capped at 33ms for lerp stability

- The PVB (Projective Velocity Blending) alpha calculation: alpha = clamp(timeSinceUpdate / expectedInterval, 0, 1)

- Follow mode must execute imperatively inside the RAF loop, not via a React useEffect (prevents rubber-banding)

- Entity spatial filtering must use a 5% buffer: distToCenter > maxRadiusM * 1.05

- Trail gating: MIN_TRAIL_DIST_M = 50, MIN_TRAIL_INTERVAL_MS = 3000 — do not adjust

- Stale thresholds: STALE_THRESHOLD_AIR_MS = 120,000ms, STALE_THRESHOLD_SEA_MS = 300,000ms

- Globe mode must force enable3d = false when activated

- Chaikin smoothing must run exactly 2 iterations and preserve first/last points

# 6. Expected Outcome

| Module | Est. Lines | Role |
| --- | --- | --- |
| TacticalMap.tsx (core) | ~180 | Orchestrator |
| useEntityWorker.ts | ~160 | Data ingestion |
| useAnimationLoop.ts | ~180 | Render loop |
| useMissionArea.ts | ~90 | Mission state |
| useMapCamera.ts | ~70 | Camera |
| buildEntityLayers.ts | ~120 | Entity rendering |
| buildTrailLayers.ts | ~100 | Trail rendering |
| buildAOTLayers.ts | ~40 | AOT boundaries |
| colorUtils.ts | ~80 | Color math |
| geoUtils.ts | ~70 | Geo math |
| iconAtlas.ts | ~55 | Sprite atlas |
| TOTAL | ~1,145 | 11 files (was 1) |

The total line count remains similar — this refactor improves structure, not verbosity. The value is isolation: a bug in color interpolation is now confined to colorUtils.ts. A Deck.gl API change only touches the relevant layer builder. The animation loop becomes readable in under 50 lines of hook-invocation code.